AEGIS

Automated Evaluation and Guidance

for Infection Surveillance

Validation & Testing Framework

Pre-Production Testing Protocol for Patient Data Deployment

Version 1.0  |  February 2026

Cincinnati Children’s Hospital Medical Center

Division of Infectious Diseases

Antimicrobial Stewardship Program

# Table of Contents

Table of Contents	2

1. Overview and Rationale	4

1.1 Why This Matters More for AI-Assisted Systems	4

1.2 Validation Phases	4

2. Phase 1: Gold Standard Case Library	6

2.1 Case Selection Criteria	6

2.2 Adjudication Process	6

2.3 Case Format	7

3. Phase 2: Component Validation	8

3.1 LLM Extraction Tests	8

3.1.1 Extraction Accuracy Against Gold Standard	8

3.1.2 Hallucination Detection Tests	8

3.1.3 Reproducibility Tests	9

3.2 Rules Engine Tests	9

3.2.1 NHSN Criterion Logic Tests	9

3.2.2 CDC Published Case Studies	10

3.2.3 Boundary Condition Tests	10

4. Phase 3: Integration Testing	11

4.1 Synthetic Data Pipeline Test	11

4.2 Retrospective Validation	11

4.3 Failure Mode Testing	11

5. Phase 4: Shadow Deployment	13

5.1 Architecture	13

5.2 Duration and Sample Size	13

5.3 Weekly Reconciliation Protocol	13

5.4 Acceptance Criteria for Exiting Shadow Mode	13

6. Phase 5: Monitored Production	15

6.1 Ongoing Monitoring Metrics	15

6.2 Model Update Protocol	15

7. Regulatory and Governance Considerations	16

7.1 IRB Considerations	16

7.2 IS Partnership Requirements	16

7.3 Documentation Requirements	16

8. Suggested Timeline	17

Appendix A: Test Implementation Checklist	18

# 1. Overview and Rationale

This document defines the validation and testing framework for deploying AEGIS to production patient data at Cincinnati Children’s Hospital Medical Center. AEGIS uses a two-stage architecture: a local large language model (LLM) extracts structured clinical facts from EHR notes, and a deterministic rules engine applies CDC/NHSN surveillance criteria to classify hospital-acquired infections.

Because AEGIS will inform clinical decisions—stewardship interventions, infection prevention workflows, and NHSN reporting—the system must be validated to a standard commensurate with clinical decision support tools. This framework is designed to satisfy institutional requirements for IS partnership, IRB oversight, and quality assurance, while providing the evidence base your Division Director and department leadership need to advocate for production deployment.

## 1.1 Why This Matters More for AI-Assisted Systems

The concern you raised—how do I know what I’m getting out is real?—is the central question for any AI system touching patient care. AEGIS has a specific vulnerability profile that differs from traditional rule-based CDS:

- LLM extraction can hallucinate: The model may infer clinical facts not present in the note, or miss facts that are.

- Prompt sensitivity: Small changes in note structure, terminology, or abbreviations can alter extraction accuracy.

- Silent failures: Unlike a hard-coded rule that throws an error, an LLM may confidently return wrong structured data that the rules engine processes without complaint.

- Distribution shift: Models trained or evaluated on one note style may perform differently when encountering notes from different services, attendings, or documentation templates.

The mitigation is architectural: AEGIS separates extraction (probabilistic) from classification (deterministic). But this only works if we rigorously validate both layers independently and together.

## 1.2 Validation Phases

The framework proceeds through five sequential phases. Each phase has defined entry criteria, test procedures, acceptance thresholds, and gate reviews before proceeding.

| Phase | Name | Description | Duration |
| --- | --- | --- | --- |
| 1 | Gold Standard Construction | Build adjudicated reference case library | 2–4 weeks |
| 2 | Component Validation | Test extraction and rules engine independently | 2–3 weeks |
| 3 | Integration Testing | End-to-end pipeline with synthetic and retrospective data | 2–4 weeks |
| 4 | Shadow Deployment | Run against live data without clinical action | 8–12 weeks |
| 5 | Monitored Production | Live deployment with human review of every output | Ongoing |

# 2. Phase 1: Gold Standard Case Library

Everything downstream depends on the quality of your reference cases. This is the single most important investment in the entire validation process.

## 2.1 Case Selection Criteria

Build a minimum of 50 CLABSI cases (expand to 100 as time permits) distributed across the following categories:

| Category | N (min) | Selection Notes |
| --- | --- | --- |
| True CLABSI | 15 | Cases confirmed by IP and reported to NHSN. Include both common organisms (CoNS, Enterococcus) and uncommon ones. |
| True negatives (line present, BSI excluded) | 10 | Patients with central lines and positive cultures where CLABSI was correctly ruled out. Include contaminants and secondary BSIs. |
| MBI-LCBI (mucosal barrier injury) | 8 | These are the hardest cases. Oncology patients with mucosal barrier organisms. AEGIS must correctly identify and classify these. |
| Secondary BSI | 7 | BSI attributable to another infection site (UTI, pneumonia, SSI). Rules engine must identify the primary source. |
| Contaminant (single positive from multi-lumen) | 5 | Common-commensal organisms with only one positive set from a two-set draw. |
| Edge cases / documentation ambiguity | 5 | Cases where notes are incomplete, contradictory, or where the NHSN criteria are genuinely ambiguous. |

## 2.2 Adjudication Process

Who adjudicates: You.

Do not rely on historic IP classifications as ground truth. As we discussed previously, institutional practice may deviate from strict NHSN criteria in ways that introduce systematic bias. Your gold standard must be adjudicated by applying NHSN criteria directly to the source data.

For each case, document:

- The correct NHSN classification with the specific criterion pathway (e.g., LCBI Criterion 1 vs. Criterion 2 vs. Criterion 3)

- Every structured data element required (line type, dates, organisms, lab values)

- Every clinical fact from notes required for classification (symptoms, physician attribution, signs/symptoms meeting criteria)

- Where in the note each fact is documented (note type, date, author, specific text)

- Whether the historic IP classification agreed or disagreed, and why

This granular documentation is critical because it lets you validate extraction and rules independently. If the final classification is wrong, you can immediately determine whether the extraction missed a fact or the rules engine misapplied criteria.

## 2.3 Case Format

Store each gold standard case as a JSON file with the following structure. This serves as both validation data and regression test fixture:

{   "case_id": "GS-CLABSI-001",   "hai_type": "CLABSI",   "expected_classification": "LCBI_CRITERION_1",   "expected_nhsn_reportable": true,   "adjudicator": "DH",   "adjudication_date": "2026-02-15",   "patient_demographics": { "age_months": 3, "unit": "NICU", "service": "Neonatology" },   "structured_data": {     "central_line": { "type": "PICC", "insert_date": "...", "removal_date": "..." },     "cultures": [ ... ],     "labs": [ ... ]   },   "expected_extraction": {     "fever": true, "hypothermia": false, "apnea": true,     "physician_attribution_to_line": true,     "other_infection_source_documented": false   },   "clinical_notes": [ "note_001.txt", "note_002.txt" ],   "rationale": "Meets LCBI-1: recognized pathogen from blood culture, not related to infection at another site, with CL in place for >2 calendar days.",   "historic_ip_classification": "CLABSI",   "historic_agreement": true }

# 3. Phase 2: Component Validation

Test the LLM extraction layer and the rules engine separately before testing them together. This is where you catch the specific failure modes that matter.

## 3.1 LLM Extraction Tests

### 3.1.1 Extraction Accuracy Against Gold Standard

For each gold standard case, run the extraction pipeline on the clinical notes and compare the structured output against expected_extraction:

| Test | Metric | Threshold | Action if Failed |
| --- | --- | --- | --- |
| Binary clinical facts (fever, apnea, etc.) | Sensitivity | ≥ 95% | Review prompt; add few-shot examples for missed cases |
| Binary clinical facts | Specificity | ≥ 90% | Hallucination audit: which facts is the LLM inventing? |
| Organism extraction | Exact match | ≥ 98% | Check organism name normalization; review abbreviation handling |
| Date extraction (line placement, culture dates) | Exact match | 100% | Move to structured FHIR query; do not rely on LLM for dates |
| Physician attribution to infection source | Accuracy | ≥ 90% | This is subjective; review false positives for over-interpretation |
| Confidence calibration | Brier score | < 0.15 | Implement post-hoc calibration layer |

### 3.1.2 Hallucination Detection Tests

These are your most important extraction tests. Design specific scenarios that probe for hallucination:

- Negation handling: Notes stating "no fever" or "afebrile" must extract fever = false. Create 10+ cases with explicit negations for each clinical variable.

- Absence vs. negative: If a note does not mention fever at all, the extraction should return null/unknown, not false. The LLM must distinguish between "documented absent" and "not documented."

- Historical vs. current: "Patient had CLABSI last admission" must not be extracted as a current infection. Create cases with historical references to infections.

- Template artifacts: Epic note templates often contain placeholder text or checkbox fields. Test that the LLM does not extract template boilerplate as clinical findings.

- Cross-note contamination: When multiple notes are concatenated in the context window, facts from one note must not bleed into the extraction for a different note’s time window.

- Abbreviation robustness: Test with CCHMC-specific abbreviations, shorthand, and attending-specific documentation styles. Each service (NICU, oncology, PICU) has distinct patterns.

### 3.1.3 Reproducibility Tests

Run the same 20 cases through extraction 5 times each. With temperature = 0 on your local Llama 3.3 70B, results should be nearly deterministic. If you see > 5% variance on any extracted field across runs, you have a stability problem that must be resolved before production deployment. Log and investigate any non-determinism.

## 3.2 Rules Engine Tests

### 3.2.1 NHSN Criterion Logic Tests

The rules engine is deterministic, so these are traditional unit tests. Create a test case for every decision branch in the NHSN flowchart:

| Test Category | Specific Tests |
| --- | --- |
| LCBI Criterion 1 | Recognized pathogen + CL in place ≥ 2 days → CLABSI Recognized pathogen + CL removed day before culture → CLABSI (within 1-day window) Recognized pathogen + no CL → not CLABSI Recognized pathogen + secondary source documented → secondary BSI, not CLABSI |
| LCBI Criterion 2 (common commensals) | Common commensal + 2 sets from 2 draws + signs/symptoms → CLABSI Common commensal + 1 set only → contaminant, not CLABSI Common commensal + 2 sets but no signs/symptoms → not CLABSI CoNS + age <1 year + 1 set + physician treatment → test LCBI Criterion 3 |
| MBI-LCBI exclusion | Enteric organism + ANC <500 + mucositis documented → MBI-LCBI (reportable but different category) Non-enteric organism + ANC <500 + mucositis → standard CLABSI, not MBI-LCBI Enteric organism + ANC >500 → standard CLABSI |
| Timing logic | Culture day 1 of admission, no prior CL → present on admission, not HAI Culture day 3, CL placed day 1 → eligible (>2 calendar days) CL removed day 5, culture day 6 → within 1-day window, eligible CL removed day 5, culture day 7 → outside window, not CL-associated |
| Repeat infection period | Second BSI within 14 days of first → same event, do not double-count Second BSI at day 15+ with new organism → new event Same organism recurring after 14 days → new event |

### 3.2.2 CDC Published Case Studies

The CDC publishes case study examples in the NHSN Patient Safety Component Manual and in training materials. Encode every published example as a test case. If AEGIS disagrees with the CDC’s answer on a published case, that is a blocking defect.

### 3.2.3 Boundary Condition Tests

Test every temporal boundary, threshold, and edge case:

- Exactly 2 calendar days of CL presence (boundary of eligibility)

- Culture drawn at midnight (date boundary)

- Multiple organisms in same culture

- WBC count exactly at threshold (≤12,000 or ≥ with left shift)

- Temperature exactly 38.0°C (threshold value)

- Patient transferred between units during infection window period

# 4. Phase 3: Integration Testing

## 4.1 Synthetic Data Pipeline Test

Before touching real patient data, run the entire pipeline end-to-end with synthetic cases generated by Synthea or custom scripts. This validates:

- FHIR data retrieval works correctly with your Epic sandbox or test environment

- Note preprocessing and chunking handles real FHIR DocumentReference resources

- The Ollama endpoint handles concurrent requests without crashing or queue starvation

- Database writes, dashboard API, and alerting pathways all function

- Error handling works: what happens when a note is empty, a FHIR call times out, or the GPU is at capacity?

## 4.2 Retrospective Validation

This is your most convincing test for stakeholders.

Pull 6–12 months of historical CLABSI data from Vigilanz and/or your infection prevention records. Run every case through AEGIS and compare:

| Metric | Target | Interpretation |
| --- | --- | --- |
| Sensitivity | ≥ 95% | AEGIS catches at least as many true CLABSIs as your IP team did |
| Specificity | ≥ 90% | Low false-positive rate to avoid alert fatigue |
| PPV | ≥ 80% | When AEGIS flags a case, it is correct at least 4 out of 5 times |
| NPV | ≥ 98% | When AEGIS says no CLABSI, you can trust it |
| Agreement with gold standard | Cohen’s κ ≥ 0.85 | Near-perfect agreement, accounting for chance |

Critically, document every discrepancy. Cases where AEGIS and IP disagree are your most valuable data. In our earlier conversation, we discussed that some CCHMC historic classifications may have been “generous.” If AEGIS (applying strict NHSN criteria) correctly reclassifies cases that were historically over-called, that is actually a feature, not a bug—but you need to demonstrate it rigorously.

## 4.3 Failure Mode Testing

Deliberately break things and verify graceful degradation:

| Failure Scenario | Expected Behavior | Test Method |
| --- | --- | --- |
| Ollama/GPU service down | Queue cases for retry; alert admin; do not classify | Stop Ollama service during batch processing |
| FHIR API timeout | Retry with backoff; log incomplete data; flag case as incomplete | Simulate timeout with mock FHIR server |
| Patient with no clinical notes | Classify from structured data only if sufficient; otherwise flag for manual review | Create test case with empty note set |
| LLM returns malformed JSON | Retry extraction (up to 3x); if persistent, flag for manual review | Mock Ollama endpoint returning bad JSON |
| Extremely long notes (>32K tokens) | Chunking strategy handles gracefully; no silent truncation | Feed 50-page operative note |
| GPU out of memory | Graceful error; queue for retry when memory available | Run concurrent large-context extractions to exhaust VRAM |
| Conflicting data (note says CL removed, flowsheet says in place) | Flag conflict; escalate to human reviewer with both data sources shown | Create synthetic case with contradictory records |

# 5. Phase 4: Shadow Deployment

Shadow deployment is where AEGIS runs against real-time patient data but takes no clinical action. This is the phase that builds institutional trust and generates the evidence you need.

## 5.1 Architecture

AEGIS operates in read-only mode via FHIR R4 APIs. No write-back to Epic. No alerts to clinicians. All outputs go to:

- The AEGIS dashboard (accessible only to you and your validation team)

- A logging database that captures every extraction, rules trace, and classification

- Weekly comparison reports against IP team’s concurrent manual surveillance

## 5.2 Duration and Sample Size

Run for a minimum of 8 weeks, targeting at least 30 true-positive CLABSI events processed. At CCHMC’s CLABSI rate, this may require 8–12 weeks to accumulate sufficient cases. During this period, your IP team continues normal surveillance independently. Neither team should have access to the other’s concurrent calls until the weekly reconciliation.

## 5.3 Weekly Reconciliation Protocol

Every week, compare AEGIS classifications against IP team classifications for all BSI candidates:

- Concordant positive (both agree CLABSI): Document as expected.

- Concordant negative (both agree not CLABSI): Document as expected.

- Discordant — AEGIS positive, IP negative: Review the AEGIS reasoning trace. Is AEGIS applying NHSN criteria more strictly? Or is it hallucinating a clinical fact?

- Discordant — AEGIS negative, IP positive: This is the dangerous failure mode. Full root-cause analysis required. Was a note missed? Did extraction fail? Did the rules engine have a logic gap?

- Discordant — different classification (e.g., CLABSI vs. MBI-LCBI): Adjudicate using your gold standard methodology. Update rules engine if AEGIS was wrong.

## 5.4 Acceptance Criteria for Exiting Shadow Mode

| Criterion | Threshold | Measured Over |
| --- | --- | --- |
| Sensitivity for confirmed CLABSI | ≥ 95% | All shadow period cases |
| No missed CLABSI due to extraction error | 0 events | Last 4 consecutive weeks |
| False positive rate | < 15% | All shadow period cases |
| System uptime | ≥ 99% | Last 4 consecutive weeks |
| Processing latency per case | < 5 minutes | p95 over shadow period |
| No unresolved extraction reproducibility issues | < 5% variance | Spot-check 10 cases/week |

# 6. Phase 5: Monitored Production

Even after exiting shadow mode, AEGIS operates in a human-in-the-loop mode for a minimum of 6 months. Every AEGIS classification is reviewed by an IP professional or stewardship pharmacist before any clinical or reporting action is taken.

## 6.1 Ongoing Monitoring Metrics

Implement an automated monitoring dashboard that tracks:

- Extraction confidence scores: Track distribution over time. A downward drift in confidence may indicate the model is encountering unfamiliar documentation patterns (new Epic templates, new attendings, service changes).

- Human override rate: How often does the reviewer change the AEGIS classification? If this increases, investigate. Target: < 10% override rate.

- Processing volume and latency: Track cases per day and time to classification. Alert if latency exceeds SLA.

- Error rate: Failed extractions, FHIR errors, GPU failures. Track and trend.

- Model drift detection: If you update the Ollama model (new quantization, new model version), re-run gold standard cases before deploying the new model.

## 6.2 Model Update Protocol

Any change to the LLM, prompts, rules engine logic, or FHIR data sources must follow this protocol:

- Run the full gold standard case library against the proposed change

- Compare results against baseline (no regression in sensitivity or specificity)

- Document the change, rationale, and test results

- Deploy to a staging environment and run 1 week of shadow comparison

- Gate review before promoting to production

# 7. Regulatory and Governance Considerations

## 7.1 IRB Considerations

AEGIS using existing clinical data for quality improvement likely qualifies as a QI project rather than human subjects research, but confirm with your IRB. Key points:

- All PHI stays on-premise (local LLM, no cloud API calls with patient data)

- No change to patient care during shadow phase

- During monitored production, AEGIS is a decision-support tool—humans make all final calls

- If you plan to publish validation results, you may need IRB review for the retrospective chart review component

## 7.2 IS Partnership Requirements

Based on your IS discussions, this document should address their primary concerns:

- Security: On-premise processing, FHIR read-only access, no write-back to Epic

- Auditability: Complete logging of every extraction, rules trace, and classification

- Reliability: Defined SLAs, failure handling, and monitoring

- Validation evidence: This entire document

- Exit strategy: If AEGIS fails validation, it can be decommissioned without impact to clinical workflows (it’s additive, not replacing anything during shadow/monitored phases)

## 7.3 Documentation Requirements

Maintain the following records throughout the validation process:

- Gold standard case library (version controlled)

- Test execution logs for each phase with pass/fail results

- Discrepancy log with root-cause analysis for every disagreement

- Gate review sign-offs from you, Division Director, and IS (as applicable)

- Model and prompt version history tied to test results

- Ongoing monitoring reports (monthly during production)

# 8. Suggested Timeline

Given the Vigilanz sunset in November 2026, the following timeline targets CLABSI module production readiness by September 2026, with a 2-month buffer:

| Timeframe | Milestone | Gate Review |
| --- | --- | --- |
| Feb–Mar 2026 | Build gold standard case library (50 CLABSI cases); begin component testing | — |
| Mar–Apr 2026 | Complete component validation (extraction + rules engine); begin integration testing | Internal |
| Apr 2026 | Retrospective validation against 6–12 months of historic cases | Div. Director + IS |
| May–Jul 2026 | Shadow deployment (8–12 weeks concurrent with IP team) | Weekly reconciliation |
| Aug 2026 | Shadow mode exit review; prepare for monitored production | Full gate review |
| Sep 2026+ | Monitored production (human-in-the-loop for every classification) | Monthly review |
| Nov 2026 | Vigilanz sunset. AEGIS operating as primary surveillance with human oversight. | Quarterly |

This timeline is aggressive but feasible if you have production FHIR access sorted by March. The gold standard case construction can begin immediately using historical data you already have access to through Vigilanz and your IP records.

# Appendix A: Test Implementation Checklist

Use this as a working checklist. Each item should be tracked in your project management tool or repository issues:

| ☐ | Task | Phase | Priority |
| --- | --- | --- | --- |
| ☐ | Adjudicate 15 true-positive CLABSI gold standard cases | 1 | Critical |
| ☐ | Adjudicate 10 true-negative gold standard cases | 1 | Critical |
| ☐ | Adjudicate 8 MBI-LCBI gold standard cases | 1 | Critical |
| ☐ | Build negation handling test suite (10+ cases) | 2 | Critical |
| ☐ | Build absence-vs-negative test suite | 2 | Critical |
| ☐ | Build historical-vs-current extraction tests | 2 | High |
| ☐ | Encode CDC published CLABSI case studies as rules engine tests | 2 | Critical |
| ☐ | Run extraction reproducibility tests (5x each, 20 cases) | 2 | High |
| ☐ | Implement boundary condition tests for all temporal thresholds | 2 | High |
| ☐ | Run full pipeline with synthetic Synthea data | 3 | High |
| ☐ | Run retrospective validation (6–12 months historic data) | 3 | Critical |
| ☐ | Execute failure mode tests (GPU down, FHIR timeout, bad JSON) | 3 | High |
| ☐ | Implement discrepancy logging (AEGIS vs. IP classifications) | 3 | Critical |
| ☐ | Deploy shadow mode with read-only FHIR access | 4 | Critical |
| ☐ | Establish weekly reconciliation protocol with IP team | 4 | Critical |
| ☐ | Build automated monitoring dashboard | 5 | High |
| ☐ | Document model update protocol | 5 | Medium |